# Muslimahs United — Website Rebuild: Project Summary

Prepared by: Umair
Date: April 2026
For: Muslimahs United

# What Was Delivered

A full rebuild of muslimahsunited.org — replacing the outdated WordPress site with a modern, mobile-first website that better represents your organization and the full range of your work.

Pages built:

Home — Mission statement, program overview, upcoming events preview, team preview, donation banner

About — Organization story, approach, team bios, community gallery

Programs — Landing page that positions Muslimahs United as more than HWRAP, with room to add future programs

HWRAP (Hidaya Project) — Full program page with mission, services, and safety features (see below)

HWRAP Intake Form — Secure intake form that emails submissions directly to staff

Activities — Live events pulled automatically from Google Calendar

Contact — General contact form with email forwarding

Donate — PayPal embed with 501(c)(3) trust signals

Privacy Policy — Covering data collection, HWRAP intake, and third-party services

# Why We Rebuilt It

The old WordPress site had a number of problems:

Outdated and hard to maintain — the platform required constant plugin updates and was not optimized for mobile

The HWRAP intake form was broken — a critical component for women seeking help was not functioning

The site led with HWRAP — which did not reflect the full scope of your programs (hikes, retreats, community-building, mentorship)

No multilingual support — your community includes Arabic and Somali-speaking sisters; the old site served English only

Events required manual updates — no live calendar integration meant the site was frequently out of date

# Key Decisions and Why

Next.js (instead of WordPress)
Next.js is fast, SEO-friendly, and built for the kind of multi-page, multilingual site Muslimahs United needs. It deploys to Vercel for free with automatic HTTPS — no hosting fees.

Google Calendar for events
Rather than adding a CMS or requiring you to learn a new admin portal, you manage events directly in Google Calendar. Add an event there, and it appears on the website automatically. This is a tool you likely already use.

Email-based HWRAP intake (no database)
Intake submissions are emailed directly to your HWRAP staff inbox — matching how your current site works and keeping the launch simple. A database-backed system with a case management dashboard is a solid future upgrade, but it is not needed to get the site relaunched.

No CAPTCHA on any forms
CAPTCHAs are frustrating for all users and particularly hostile to non-native English speakers and people in crisis. We use honeypot spam protection and rate limiting instead.

Multilingual infrastructure (English-first launch)
The site is built to support English, Arabic, and Somali from day one. Arabic and Somali translations are drafted and in the codebase — but they should be reviewed by native speakers, especially the HWRAP content, before those languages go live. The infrastructure is ready; the translated content follows in a second pass.

# HWRAP Safety Features

The HWRAP pages required special attention. Women using this page may be in danger and their internet activity may be monitored. The following protections are built in:

Quick-exit button — visible on every HWRAP page. One click (or pressing Escape) immediately navigates away to weather.com and replaces the browser history entry so "back" will not return to the page.

No-cache headers — prevents the browser from storing HWRAP pages in history cache.

Safety notice — displayed prominently on the page: recommends private/incognito browsing, clearing history, and using a device not shared with an abuser.

Form fields with autocomplete off — prevents browsers from saving or autofilling intake data.

Crisis hotlines always visible — 911, National DV Hotline (1-800-799-7233), and Crisis Text Line are displayed throughout.

One thing to communicate to HWRAP staff: once intake submissions arrive in your email inbox, their confidentiality depends on the security of that email account. Staff should use strong passwords and two-factor authentication on the HWRAP inbox, and avoid forwarding submissions to unsecured addresses.

# What We Still Need From You

The site is built, but several pieces require your input before it can go live:

| Item | Notes |
| --- | --- |
| Contact email and phone | For the footer and contact form |
| HWRAP intake email address | Ideally a dedicated inbox like hwrap@muslimahsunited.org |
| PayPal donate button code | From your existing PayPal account |
| Google Calendar ID | Create a dedicated events calendar and share the ID |
| Nadia's board bio | Placeholder is live; her bio needs to be written |
| Review of all placeholder copy | Mission statements and team bios were pulled from the old site — confirm or update them |
| Arabic and Somali translation review | AI-assisted drafts are ready; need review by native speakers before those locales go live |
| Privacy policy review | Especially the HWRAP data retention section — recommend having it reviewed by a nonprofit attorney |
| DNS access | You'll need to point muslimahsunited.org to Vercel once we're ready to launch |
| Social media links | For the footer, if you have any |

# What's Not Included (This Phase)

To keep the launch focused, the following are out of scope for now but can be added later if you hire a full-time website developer:

Newsletter signup / email list integration

Volunteer application form

Donor portal or recurring donation management beyond PayPal

Blog or articles section

Members-only resource area

HWRAP case management dashboard (database-backed intake)

These are all reasonable next steps as the organization grows.

# Next Steps

1. You provide the items in the "What We Still Need" table above

2. We plug them in, do final testing, and review on a staging URL

3. You point your domain DNS to the new site

4. Site goes live